Project plan:

Overview:

I am delivering a clear and demonstrable MVP API that consumes the provided tick-sighting excel file. It will clean the data and validate no duplicates, store it into the programs memory and then expose the data to a few endpoints (search, filters, region counts and weekly trends). The MVP is scoped for a small dataset of 5 columns and roughly 100 rows and needs to be delivered quickly.

Scope and success criteria:

Scope:

Takes data from xlsx into application memory

Core REST endpoints -> listing with filters for single records, region counts, and weekly trends

Basic data validation, duplicate validation and error handling

Containerised app using docker

Success criteria:

Data consumption into memory works reliably

REST API endpoints return correct JSON responses

Correct documentation for the architecture

Docker builds and runs easily

Deliverables with submission

Working API Service running under uvicorn

Ingestion module using pandas

Endpoints:

GET /sightings

GET /sightings/{id}

GET /reports/region-counts

GET /reports/trends

API integration tests checking responses

Dockerfile

README with data profile and run instructions and project choices

Timeline/Roadmap

- Project plan

- Data Ingestion

- Clean data & deduplication validation

- API implementation

- Core endpoint implementation

- Analystic endpoint implementation (trends etc)

- Basic test cases

- Polish + finalizations

- Dockerfile

- README and documentation + walkthrough video

Architecture overview

Data consumption layer ->

- Pandas reads and consumes the Tick sighting.xlsx file

- Pandas enforces id column uniqueness

Storage Layer ->

- Data is held into a global DataFrame for as long as application is running

API Layer ->

- FAST API endpoints querying the dataframe

- Uvicorn for running server

Docker layer ->

- Docker container encapsulates the environment

Risks

- Data volatility: Since the data is being stored in-memory, if the data is edited it will reset back to the original Excel files content if the container is restarted. This is fine since I am creating a read only MVP.

- Since the database is the tick-sighting.xlsx file, If I ‘COPY’ the file in the Dockerfile, I would have to rebuild the image every time the Excel sheet changes. This isn’t necessary as I am assuming the data won’t be changing.

- Pandas uses NaN for missing data whereas JSON requires None, the ingestion layer much change any data saying NaN to None.

Tools: Python, Pandas, FastAPI, Uvicorn, Docker